ALTIORA AI

Project Handoff Document

For Continuing Development in Next Session

Last Updated: February 4, 2026

⚠️ IMPORTANT: Read this document first before starting any work!

# 1. Project Overview

Altiora AI is an AI-powered Voice Calling SaaS platform. AI agents make and receive real phone calls, have natural conversations, and handle business tasks like sales, support, and appointments.

## System Architecture

Phone Call → Twilio → Local Server → RunPod (STT+LLM) → ElevenLabs (TTS) → Audio Response

| Component | Technology | Status |
| --- | --- | --- |
| Telephony | Twilio | WORKING |
| Speech-to-Text | Faster-Whisper (RunPod) | WORKING |
| LLM (AI Brain) | Llama 3.2 3B (Ollama) | WORKING |
| Text-to-Speech | ElevenLabs API | WORKING |
| GPU Server | RunPod (RTX 4000 Ada) | WORKING |
| Backend Server | FastAPI (Python) | WORKING |

# 2. Critical URLs & Endpoints

⚠️ RunPod URL may change if pod restarts - verify before use!

| Item | Value |
| --- | --- |
| RunPod Base URL | https://ygs5npmp17vg1c-8000.proxy.runpod.net |
| STT Endpoint | /stt (POST) |
| LLM Endpoint | /llm (POST) |
| Health Check | /health (GET) |
| Twilio Phone | +12722036919 |
| RunPod GPU | RTX 4000 Ada (20GB VRAM) - $0.26/hr |

# 3. Project File Locations

## Local Machine (Windows)

E:\2026\altiora-modal\server\

├── main.py              # FastAPI server entry point

├── config.py            # Configuration settings

├── voice_pipeline.py    # STT/LLM/TTS orchestration

├── twilio_handler.py    # WebSocket handler + VAD

├── audio_utils.py       # Audio format conversion

└── .env                 # Credentials (KEEP SECRET)

## RunPod Server

/workspace/server.py     # STT + LLM API endpoints

# 4. Current Progress

| PHASE 1: Core Voice Engine | 100% COMPLETE ✅ |
| --- | --- |

- Twilio inbound/outbound calls - WORKING

- Speech-to-Text (Whisper) - WORKING (~0.5-1.8s)

- LLM responses (Llama 3.2) - WORKING (~0.5-1.0s)

- Text-to-Speech (ElevenLabs) - WORKING (~0.8-1.0s)

- Barge-in detection - WORKING

- Total response time: ~3-4 seconds

| PHASE 2: SaaS Platform | 0% - NOT STARTED ❌ |
| --- | --- |

- Database (PostgreSQL) - NOT DONE

- User Authentication - NOT DONE

- Admin Dashboard (React/Next.js) - NOT DONE

- Business Configuration Portal - NOT DONE

- Stripe Billing Integration - NOT DONE

- Call Recording & Analytics - NOT DONE

# 5. NEXT SESSION TASKS (Phase 2)

🎯 Goal: Build multi-tenant SaaS platform with dashboard and billing

- Database Setup - PostgreSQL schema for users, businesses, calls, subscriptions

- User Authentication - Login/Signup system (JWT or NextAuth)

- Admin Dashboard - React/Next.js frontend for business management

- Business Configuration - AI personality, scripts, FAQs per tenant

- Stripe Integration - Subscription plans and usage billing

- Call Logs & Analytics - Store recordings, transcripts, metrics

# 6. How to Start Working

## Step 1: Verify RunPod is Running

# Check health endpoint

curl https://ygs5npmp17vg1c-8000.proxy.runpod.net/health

## Step 2: If RunPod Stopped, Restart It

# In RunPod terminal:

ollama serve &

python server.py &

## Step 3: Start Local Server

cd E:\2026\altiora-modal\server

.\venv\Scripts\Activate

python main.py

## Step 4: Test Call (Optional)

curl -X POST "http://localhost:8000/voice/outbound" -H "Content-Type: application/json" -d "{\"to\": \"+918887061958\"}"

# 7. Environment Variables (.env)

# Server

SERVER_HOST=0.0.0.0

SERVER_PORT=8000

PIPELINE_MODE=modal

# RunPod Endpoints

MODAL_STT_URL=https://ygs5npmp17vg1c-8000.proxy.runpod.net/stt

MODAL_LLM_URL=https://ygs5npmp17vg1c-8000.proxy.runpod.net/llm

# Twilio (credentials in actual .env file)

# ElevenLabs (credentials in actual .env file)

--- Attach this document in next chat session ---

Claude will read this and understand the full project context! 🚀