ALTIORA AI

Project Progress Report

PRD vs Current Implementation

February 4, 2026

# Executive Summary

The core voice calling functionality of Altiora AI is now FULLY OPERATIONAL. The AI can make and receive real phone calls, understand speech, generate intelligent responses, and speak back to callers in real-time.

| Category | Status | Completion |
| --- | --- | --- |
| Core Voice AI Engine | COMPLETE | 100% |
| Telephony Integration | COMPLETE | 100% |
| AI Hosting (Self-hosted GPU) | COMPLETE | 100% |
| Multi-tenant SaaS Platform | PENDING | 0% |
| Admin Dashboard | PENDING | 0% |
| Billing & Subscriptions | PENDING | 0% |
| Call Recording & Analytics | PENDING | 0% |

# COMPLETED FEATURES

## 1. Core AI Voice Agent Capabilities

| Requirement | PRD | Status |
| --- | --- | --- |
| Handle inbound phone calls | Required | DONE |
| Handle outbound phone calls | Required | DONE |
| Real-time natural conversations | Required | DONE |
| Maintain conversational context | Required | DONE |
| Caller barge-in / interruption support | Required | DONE |

## 2. AI Voice Processing Flow

| Component | Implementation | Performance |
| --- | --- | --- |
| Speech-to-Text (STT) | Faster-Whisper | 0.5-1.8s |
| LLM Reasoning | Llama 3.2 3B | 0.5-1.0s |
| Text-to-Speech (TTS) | ElevenLabs | 0.8-1.0s |
| TOTAL RESPONSE TIME | End-to-End | 3-4 seconds |

## 3. AI Hosting & Deployment

| PRD Requirement | Implementation | Status |
| --- | --- | --- |
| Self-hosted AI models | RunPod GPU | DONE |
| GPU Server (RTX 5090 planned) | RTX 4000 Ada | DONE |
| No 3rd party per-minute APIs | Self-hosted STT/LLM | DONE |
| Docker containers | Direct install | PARTIAL |

# PENDING FEATURES

| Feature | PRD Section | Priority |
| --- | --- | --- |
| Multi-tenant SaaS Architecture | Section 9 | HIGH |
| Business Configuration Dashboard | Section 8 | HIGH |
| Stripe Subscription & Billing | Section 10 | HIGH |
| Call Recording Storage | Section 11 | MEDIUM |
| Automatic Transcript Generation | Section 11 | MEDIUM |
| Call Analytics Dashboard | Section 11 | MEDIUM |
| Multi-language Support (FR, ES, AR) | Section 6 | MEDIUM |
| Voice Style/Personality Config | Section 7 | LOW |
| FAQ/Script Management | Section 8 | LOW |
| 10-20 Concurrent Calls Support | Section 2 | LOW |
| Role-based Access Control | Section 9 | LOW |

# Current Technology Stack

| Layer | Technology | Details |
| --- | --- | --- |
| Telephony | Twilio | Media Streams WebSocket |
| STT Engine | Faster-Whisper | Base model, CUDA |
| LLM Engine | Ollama + Llama 3.2 | 3B parameter model |
| TTS Engine | ElevenLabs | eleven_flash_v2_5 |
| GPU Server | RunPod | RTX 4000 Ada (20GB) |
| Backend Server | FastAPI | Python 3.11 |
| Tunnel | ngrok | Public URL exposure |

# Recommended Next Steps

- Phase 2: Build Multi-tenant Database Schema (PostgreSQL)

- Phase 3: Create Admin Dashboard (React/Next.js)

- Phase 4: Integrate Stripe Billing

- Phase 5: Add Call Recording & Analytics

- Phase 6: Dockerize for Production Deployment

--- Thank You! Let's Build the Future Together! ---